## Slide 1: ASI – LatentView Engagement
LatentView Analytics
Oct’19

## Slide 2
Agenda
Project Status
Key Initiatives
Engagement Model
Next Steps

## Slide 3
Project Status

## Slide 4: Project Status
UK Wholesale
Marketing KPI
Brand Reputation Tracker
Reporting Dashboard
Targeting Dashboard Refresh
Planned Reports delivered
Ad-hoc Tasks Undertaken
New Target List ASI Europe Ex UK Equity Fund – Sep’19
Eloqua Campaign Tagging – Built pipeline to take data from Siva & team. – Oct’19
Monthly Scorecard
KPI Dashboard Refresh
Planned Reports delivered
Ad-hoc Tasks Undertaken
Monthly Scorecard/Report for Sorcha. Modifying data prep process on Pragya’s directions. – Aug’19
Dashboard Optimization, Including new data sources (brand reputation data, New Prospect, Meetings ) building new views for Chi. – Sep’19
Reporting Dashboard
Monthly Report
Planned Reports delivered
Ad-hoc Tasks Undertaken
Merged brand awareness indices into Marketing KPI dashboard.
Challenges Faced:
MKPI Dashboard deliverable delayed due to no VDI access
Extracts provided by Siva & team for the campaign id tagging does not contain all the campaigns which are present in the Eloqua activity table. This has prevented us from automating & streamlining our UKW campaign tagging process.
Renewed VDI’s R Studio – Do not have permissions to install packages.
Periodic difficulties in using Marketing cluster, that require constant raising of issues with JP & Team.

## Slide 5
Key Initiatives

## Slide 6: Opportunity lifecycle analysis for Institutional Investors
The Problem: Sales forecast is based on subjective judgement, not reliable for accurate forecasts
Opportunities are handled based on relationship managers' intuition and their sense of the account. Propensity to invest and investment forecasts are based on a weights fixed on the opportunity stage and human judgement, providing a basic intuition dependent solution ripe with inaccuracy.
The “Before” State
Data driven estimate of probability to convert and time to convert
Detailed opportunity lifecycle analysis
Key decision triggers & Scenario planner to plan actions
Building a classification and regression model to predict probability and investment amount by combining data related to investor’s interactions using meeting notes, transactions and fund performance. Building a dashboard to track the individual opportunity.
Proposed Solution
Business outputs
Leading Asset Management Company in UK
Opportunity history
Emails, Campaigns
Transactions
Fund performance
Past investment pattern
Identifying new Cross sell opportunities
Meetings
Broad opportunity lifecycle
Detailed overview of Prospect Marketing Lifecycle
Data driven estimate of expected conversion and time to convert
Deeper understanding of Prospects sentiments
Data sources
Modeling
Business outputs
Key decision triggers
Key triggers for opportunity conversion.
Scenario planner to better enable opportunity conversion
Probability of Event= 0.6
Probability of
Event = 0.8
Probability of Event = 0.5
ML Model
+
Business rules set
Notes: SLI

## Slide 7: Opportunity Lifecycle Dashboard
Opportunity Name
ClearView Financial Management Ltd- Equity, GEM and Frontier Equity
Account Name & Org
ClearView
Account Details
Channel : Institutional
Type: Fiduciary
Sub Type: Multi Manager
Opportunity Details
Source : Direct
Type: Cross Sell
Quality Score: 60 (low)
Fund(s): AAM1872
Asset Class: Equity
Team: Australia
Stage Details
Current Stage:
RFP
Duration:
210 days
Probability to Convert:
15%
Forecast Category:
Pipeline
Interactions
# Meetings in Current Stage:
3
#Total Meetings:
35
#Total Opportunity Meetings:
9
#Last meeting days:
50 days
#Email Sends:
21
#Email Clicks:
0
#Email Opens:
8
Meeting Metrics
Email Metrics
Stage Level Insights
There is a 11.1% probability of conversion for opportunities in this stage. (4% lower than the forecasted probability)
Opportunity has spent 40 days more than the average days spent by won opportunities in this stage.
Of opportunities in this stage with similar characteristics (lead source, business team, account type), more than half have not been perused further.
27% opportunities with similar characteristics (lead source, business team, account type) are lost after this stage.
On an average, it takes 187 days to convert an opportunity from RFP to Pitch. This opportunity has spent 210 days in this stage.
Meeting Notes Summary
EM equity review continues, some positive feedback on our approach being solid, but in reality for now ClearView still looking at a range of options including broad EM, discrete India and perhaps frontier markets and don’t know exactly what they want yet
Key Decision Extracts
Still not got conviction to move away from existing managers
Custody Issue
Key Meeting Insights
No interest in EM and small caps
Sam likes UFC and Real Madrid
Historical Investments:
Historically Invested Funds:
ClearView Bond Fund
Historically Invested Asset Classes:
Fixed Income
Similarity between Account’s Historical Investments & Opportunity Investors:
--
#Movements in the last 1 Year:
6 (9M monthly avg)
#Avg. Time between Meetings:
46 days
Expected close date:
30/11/2019
Expected Amount:
80 M GBP
Next Stage conversion probability:
Moderate
Contact Details
Hamish Bell: Chief Investment Manager
Sam Allaedin: Senior Investment Analyst
Justin McLaughlin: Chief Investment Manager

## Slide 8: Analytics in Asset Management – Overview
Asset Acquisition: Marketing Analytics
Asset Operations: Distribution Analytics
Investment Management: Product Analytics
Defining new set of KPIs from multiple consumer touch points
Behavioral segmentation to drive contact & campaign strategy
Personalized digital marketing
Early warning system to alert on critical clients
Meeting setup for sales teams based on consumer activities
Increased process automation
Fund portfolio decisions based on alternate metrics & financial metrics
“Big data” ingestion from research
Defining specific fund strategies using alternate data for specific asset class
Enhanced lead generation driven by KPIs from digital, CRM & external data due to:
Significant decrease in data management costs & 10%-12% additional AUM retained due to:
Proof of concept: Depicting Meaningful improvement in fund performance due to:
Notes: Try to mention what each solution dives
Add data Engineering backbone as a horizental

## Slide 9
Engagement Model

## Slide 10: Proposed Engagement Model for 2020
Billings | Task | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
2 resources Offshore | Refresh (UKW, Marketing KPI, Brand Reputation, Client Retention) + Minimal Adhocs |  |  |  |  |  |  |  |  |  |  |  | 
2 resources Offshore | UKW Expansion to other Regions |  |  |  |  |  |  |  |  |  |  |  | 
2 resources Offshore | Opportunity Lifecycle Analysis (Dashboard) |  |  |  |  |  |  |  |  |  |  |  | 
2 resources Offshore | Model Building, Scenario Planner (Dashboard) |  |  |  |  |  |  |  |  |  |  |  | 
2 resources Offshore | TBD (Possibly Brand Rep Extension etc) |  |  |  |  |  |  |  |  |  |  |  | 
Proposed Deliverable Packages:
Monthly refresh of all existing streams, Ad-hoc development in streams to socialize streams with business
Collaboratively building UKW targeting & reporting streams for other regions according to business needs.
Opportunity Lifecycle Dashboard (based on mockup shared in earlier slide)
Predictive model for analyzing opportunities and Scenario Planner
TBD
(Tentative slide based on call) - To be modified by Viswa

## Slide 11: Engagement Model
ANALYTICS TRANSFORMATION COMMITTEE
Client
LatentView Onshore Team
Team Lead
Project Manager
Data Analysts
Project A
Project Z
Regional Marketeers
Region Heads
…
Primary interface with marketing & engagement manager
Ensures seamless workflow management, quality control and delivery schedule management
Dedicated analyst team with experience in various analytics projects
Expertise in techniques such as data analysis, visualization, modelling, analytics tools such as QlikView, SQL, Python, R, SAS.
Project Manager
Core Analyst Team
Primary interfacing with analytics group
Interface with regional & functional heads to drive adoption & to identify new analytics opportunities (via Workshops, F2F meetings, Telephone meetings)
3-4 weeks from client location every quarter. Tele meetings for rest of proj. time
ANALYTICS GROUP
(Simon, Chi, Bruce, Mat, Richard, Pragya)
MARKETING MANAGER* + ENGAGEMENT MANAGER
Roles & Responsibilities
Marketing Manager
Team Lead
Data Analysts
Functional Heads
Functional Marketeers
Marketing Manager*
Engagement Manager
LatentView Offshore Team
Primary interfacing with analytics group
Interface with marketing manager to drive collaterals for meetings, workshops
Interface with regional & functional heads to drive adoption & identify new opportunities
Works from client location throughout duration of the engagement
Engagement Manager
Note: * Marketing manager conducts workshop, meetings and works with regional & functional heads for 3-4 weeks in a quarter
Engagement Model designed with a marketing manager assisting engagement manager to drive adoption of analytical tools & solutions with regional & functional heads in a 3 week period every quarter via workshops & F2F meetings
Option 1: Analytics Industry expert (LV)
Option 2: External Consultant (UBS)

## Slide 12: Thank You !